Warranty Office Routine (for more details, refer to chapters or figures noted)

| Task | Daily | Weekly |
| --- | --- | --- |
|  | Home owner contacts |  |
| Calls, e-mails, and faxes | ● Emergency: Respond immediately. ● Nonemergency: Respond within 4 hours. ● Set up/confirm appointments. ● Follow up on issues or questions. | ● Follow up with home owners and trades regarding work orders: incomplete and completed (Chapters 7 and 8). |
| Inspections | ● Conduct inspections (Chapters 4 and 5). |  |
| Letters and home owner literature | ● Compose individual letters to home owners within one business day. | ● Send welcome to warranty letters. ● Send year-end letters (Chapter 4). |
|  | Administrative tasks |  |
| Work orders | ● Issue work orders within one business day of inspection (Chapter 6). | ● Pull or log out completed work orders. |
| Files |  | ● Set up files for closed homes. ● File home owner documents. |
| Reports |  | ● Update pending work order report for staff meeting. ● Review hot files. |
| Budget |  | ● Approve invoices. |
| Supplies and equipment |  |  |
|  | Personnel and associates |  |
| Warranty staff communication and training | ● Answer questions/discuss issues as needed. | ● Conduct warranty meeting (Figure 12.2). ● Invite other department reps to join meeting. ● Conduct training seg-ment at staff meeting (Chapters 2–10 and 14). |

Continued

| Monthly | Quarterly | Annual | As needed |
| --- | --- | --- | --- |
| Home owner contacts |  |  |  |
|  |  |  | ● Check with the home owners on roof repair list after significant rain. ● Respond to severe weather damage reports (Chapter 7). |
|  |  |  | ● Assemble com-munity binders (Figure 5.2). |
|  | ● Send seasonal maintenance hints in letter or news-letter (Chapter 13). | ● Update home owner guide (Chapter 1). |  |
| Administrative tasks |  |  |  |
|  | ● Pull/archive expired warranty files. |  |  |
| ● Compile/print warranty item analysis reports. |  | ● Develop budget for next year. |  |
|  | ● Review budget versus actual costs. |  |  |
| ● Inventory office supplies and forms. Replenish as needed. |  | ● Review warranty office space and work environment. |  |
| Personnel and associates |  |  |  |
| ● Arrange for manu-facturer training workshop (Chap- ter 14). | ● Review staffing needs versus work-load (Chapter 14). ● Visit competitor/ report findings at staff meeting. | ● Plan training (Chap-ters 2–10 and 14). ● Conduct performance appraisals twice each year (Chap- ter 14). ● Read all customer documents. | ● Schedule new warranty employee orientation (Chapter 14). |

### Continued

Continued

| Task | Daily | Weekly |
| --- | --- | --- |
|  | Personnel and associates |  |
| Other departments |  | ● Attend a community team meeting. |
| Trades |  | ● Follow up with trades on outstanding work orders (Chapters 7 and 8). |

Continued

| Monthly | Quarterly | Annual | As needed |
| --- | --- | --- | --- |
| Personnel and associates |  |  |  |
| ● Attend a staff meet-ing: sales, selections, construction. ● Inspect model homes. |  |  |  |
| ● Prepare trade performance report. ● Send evaluations of trade contractors to purchasing (Chapter 10). |  | ● Organize social activity with the trades (Chap- ter 10). | ● Conduct new trade orientations (Chapter 10). |